Lot 5047

2035 Swan Street

Dawn

Close Date:  Sept 27/07

Donald and Christine Lush

Cell 647-300-6914

705-294-0534

Sept 28/07: customer called re: cabinet door and other PDI stuff.  I called Canac/.Allan told me they are scheduled to come in mid of next week and he’ll setup with customer. I gave him name and cell #.  I called and told Donald and told him Brandon will follow up with other issues from PDI ….

Oct23/07:  rec’d back paperwork from Canac they have now completed their work.

Purchase Order # 24226 to Canadian Whirlpool to repair two scratches in whirlpool tub

Nov15/07: customer called about a few items still outstanding/I put list together and setup for Nov 21/07 to finish outstanding items.

Nov26/07:  Jim was here and completed rest of work here (grout in bathroom, paint on vinyl flooring and some drywall repairs)

Jan7/09:  booked 30 day repairs for Jan26,27,28 ½ day/09

Jan.27/9: Malcolm is scheduled to do service work all items completed with the exception of 2 + 6 spring items.

Feb6/09:  Don meet with homeowner yesterday/he’s unhappy with work done in his house.  Don made a list and we tried to get in today but homeowner says not convenient.  We setup for Wed. Feb11/09 to do list Don made up.