Lot 5063

1981 Swan Street

Sunrise

Occupancy Date:  July 31/07

Michael & Reberta Tkachuk

HM 294-0507

Cell 647-274-8522

Oct24/07:  booked 30 day repairs for Nov7,8/07

Nov15/07:  Jim was here and completed 30 day repairs -- Jim had to dig pce of wood out of front concrete porche (where it sits under aluminum post/rails.  PO 24237 to Lake Simcoe Glass to rescreen the livingroom screen.  Jim had to adjust patio door screen as well.

Dec 11/07:  homeowner called to say there is a leak coming from the upstairs bathroom into kitchen ceiling / Jim’s notes: Jim found where leak was coming from* caulking was incomplete under tub spout and backing up behind wall / Kim called homeowner and explained to her that we would like to leave everything to dry out and will then skim coat the bulk head and repaint / Kim picked up screen for living room at Lake Simcoe Glass

(screen is now is shop)

Jan16/08:  Al/Canac called said they have installed upper cabinet above sink.

Oct16/08:  Don Darby went here to address year end repairs.  There were some issues with the soffitt and Don fixed himself/no need to send Dominion.

Feb 10/09: Owner called to report condensation in between panes in master bedroom window.  W/O 2651 faxed to Pollard on Feb 18/09.