Lot 66

1295 Corm Street

Parakeet

Occupancy Date:  May 20, 2008

WORK CREDIT – PAINT AND CLEAN

Maria Cassano

Cell 705-770-1717

May21/08: homeowner called/no hot water/she called Enbridge they referred her to us.  I spoke to Robin/she called Tony/Canbarr as per Frank and he is going over here to check/homeowner left garage open for access.

May22/08:  homeowner called re: no mirrors or closet shelving/hanging rack.  w/o 2005 sent to Accurate Glass to have this done.

May23/08:  homeowner called said no hot water in ensuite shower.  I spoke to John/Canbarr he said he’ll send someone this afternoon/I let homeowner know

May28/08:  Ron/Aya called wants to drop kitchen tomorrow for install next day/I confirmed and let Ron know okay with homeowner they will leave garage open tomorrow and Aya will drop kitchen.  Kim sent w/o to Canbarr to have plumber for Friday.

May30/08:  w/o 2010 to Tile Trends to install towel bars and toilet dispensers/I also called back Accurate Glass to let them know they are now ready for their mirrors and to please arrange with homeowner for this.

June3/08:  Greg is going here today to install rangehood and baseboards in ensuite/homeowner to leave key in GFI

June10/08:  rec’d w/o back from Tile Trends they have now installed towel bars etc.

June 12/08:  Beaner too busy so Peter went here today and installed medicine cabinet for homeowner.

Oct3/08:  booked 30 day repairs for Oct 14,15,16/08

Oct7/08:  homeowner called said they have no taps or spout in ensuite bathroom`

Kim l/m for Sean/Sales to instruct us as deal shows for no showerhead or piping for shower in ensuite bathtub.  Sean says have plumber put in handles/spout may already be there.  PO29466 to Canbarr to install taps and spout in ensuite bathtub.

Oct16/08:  Peter was here and completed the 30 day repairs.

Feb 3/09: Owner reported that water mixer in tank is defective. Enbridge paid a service call and inform owner that it is the valve that is burned. Malcolm will go @ 2 pm to verify.

Feb4/09:  Don wants to go in here today and check if there is something stuck in the aregators before we send Canbarr.  We spoke to homeowner and she said to call prior to coming so she can have her brother there. Faulty resin tank caused blockage. Water softener was install the week prior to complaints