Lot76

1335 Corm Street

Seahawk

Close Date:  Sept18/08

Jackie Ciszewski

John Agnew

HM 705-436-3325

WK 905-727-0128

Cell 289-231-4630

Sept19/08:  homeowner called/carpet not finished on stairs and no closet rods.  I spoke to Aslin and she’s going to set this up and Jim Hankin will check on carpet issue.  I tried to call homeowner back but v/m not setup

Sept24/08:  homeowner called said caulking needed in all bathrooms and that there is paint/stucco on the floor in the front foyer and some areas in the kitchen.  Malcolm going here today to do caulking and will work here this afternoon to do any other items he can find.

Oct3/08:  homeowner called about mantle not installed/I spoke to Theo/gave him customer info and he’ll call to setup for likely middle of next week.

Dec17/08:  w/o 2403 to JP Decorating to varnish fireplace in livingroom

Feb4/09:  booked 30 day repairs for Feb23,24,25/09

September 22, 2009: W/O to Pallard to replace cracked glass on 3rd bedroom slider window/ - fixed unit.