1339 Corm Street

Lot 77

Blue Jay

Close Date:  Feb 28/08

Lynda & Garth Williams (work # 416-748-9584 not in service)

(H) 705-220-0700

Cell 647- 403-9584

Mar11/08:  Jim was in here Mar 7/08 and fixed leak at furnace.  We are going in again Mar 17/08:  along with Pollard and Accurate Glass.  Service adjusting shower door and Accurate Glass install mirror on closet door in exercise room.  Homeowner to be there/if not will let us know and leave key at sales.

Mar 25/08: homeowner very upset/still no kitchen yet, not heard back from Accurate and no hot water since Saturday.  Homeowner did call Enbridge who is looking after hot water issue/I called Aslin/Accurate Glass she’ll call her back and homeowner took Northern Design’s number to call them direct.

July 2, 2008:  AYA Kitchens had made appointment (again) with homeowner to install parts that were missing in kitchen and bathroom – NO ONE HOME and no key

Note on door that said key across the road at sales -- ????

July 3/08:  Aya not able to do install today/installer’s mom died???/Kim picked up stuff from Aya for Malcolm to install but it turns out there was no cabinet box for doors to be installed on also filler piece/kickplate have white edging.  I spoke to Dora/Aya and she is going to call homeowner and setup something with her direct.

July8/08:  Aya is building a new cabinet box and will look after the rest of the kickplate etc at that time.

Aug19/08: homeowner called re: patching needed @ front of house where brick was to be replaced?? Peter was here this is flashing and should be here and told homeowner she also said Aya owes her some piece from where the cabinet was installed in master bathroom/don’t know anything about this.

March 4/09: Owner called to report low water pressure in the master bathroom tap. He also questioned the location of the exterior water tap (all in front and none at back).

June 1, 2009: Owner called to report that the sod that was laid on Monday is gone yellow. E-mail sent to Shawn at head office. She also wanted to know when the stairs for the deck will be installed.   w/o 2730 to Brad Jonkman to install stairs off of deck. Completed