Lot 83

1890 Swan Street

Canary

Close Date:  July 23, 2008

Andrew&David Zielinski

Cell 647-271-5569

HM 705-431-2970

E-mail: andrewzielinski@rogers.com

Aug18/08:  homeowner called when is work going to be done/has water leak in both washrooms under vanities.  Jim Speare gone here to fix leaks and took copy of PDI to see what may still be left.

Sept 3/08: customer wants to know where is his screen for family room/I spoke to Jason Wight and Robin and she says order was received but we don’t know where screen is.  I sent PO 29294 to Pollard for a new screen.  Homeowner also wants to know about stairs in garage if they can be moved so car can fit in.

Sept 8/08:  Don is going to go here this afternoon to look at garage stair issue (can they be moved)?

Sept16/08:  homeowner called re: family room screen/Pollard says screen should be here Sept25/08.  Brad Jonkman says he is going this afternoon to turn around steps in garage.

Oct3/08:  I setup with homeowner for Jim to go here this afternoon at around 1:00pm to install family room screen.

Nov3/08:  homeowner called to say the railing on the staircase is very loose at the top and that the ensuite washroom needs caulking.  Jim is going here (I setup with homeowner) this afternoon for this work to be done.

Jan5/09: homeowner called concerned he hears water dripping noise inside wall in livingroom/diningroom and a few drywall cracks.  Don says “no” we don’t need to look at dripping as this is likely the pipes. Plumbing stack

Jan. 26/09: Owner called regarding dripping noise. Teresa called back to inform him of the cause of the noise and that if there is no sign of a leak we can not go in and start ripping out walls.

Fe 3/09: Owner called to report that the kitchen cabinet is coming away from the wall. Teresa advised him to put it on his year end list and it will be caulked.

Feb 23/09: Owner reported that the small bedroom outlet where computer is plugged is sparking and smoking. Teresa left a msg. with Gord from Marnoch.

Feb. 24/09: Teresa tried several times to contact owner to ask him to try another power bar but phone has been busy.

October 14, 2009: Service scheduled for Nov. 6/09

Nov 11/09: Roofer is Vicourt. We do not have a fax # to send wo. Will phone.