Lot 86

1908 Swan Street

Starling – ENERGY STAR

Close Date:  Oct 21, 2008

Aureliu Bivol

HM 705-294-0687

Cell 647-297-0149

Nov11/08:  rec’d email from Doug/Sales homeowner looking for work to be done.

Nov17/08:  I spoke to homeowner today/I am setting up some trades to go in asap.

Nov18/08:  w/o 2089 to Bayfield for ceramic fixtures.  w/o 2090 to JP Decorating to clearcoat stairs (cardboard still on stairs) also paint touchups throughout.

Dec5/08:  Jenny/Bayfield called said homeowner won’t let her in to install ceramic fixtures/Jenny left them for her.

Dec11/08:  homeowner called wanted us to now install ceramic fixtures.  I called Jenny and she will be in the area over the weekend.  I let homeowner know she will come by again but this time she must let her in.

Dec17/08: homeowner called said no one came on weekend to install fixtures.  I called Jenny and she said she will call them to setup a time for this.  They also need upstairs bathroom to be caulked/staircase to be stained?

Dec18/08:  Jim went here this morning to caulk the upstairs bathroom

Jan 26/09: Owner called regarding outstanding service issues. Loraine  to called back. Painter booked for Thursday. Jan.29 to finish stairs. Also someone will go in to inspect tile and slider

Feb2/09:  Greg was here and fixed sliding door, installed screen in livingroom and filed tile in mainbath that was loose.

Fe 3/09: owner called to let us know that painters were schedule to do stairs but did not show.

Feb 9/09: Owner called to let us know that painters were supposed to paint stairs on Friday Feb. 5 from 5 -12 pm but did not show up.

Feb 18/09: Owner left msg. re: painting of staircase. Teresa contacted Zab which asked to be scheduled for Tue. Feb. 24 at 2:00 PM ( he can not do it  in the evenings like owner requested. A msg. was left with owners re date and time.

Feb 24/09: Olga called to confirm painters work for today. Teresa called Zab and he confirmed that he will be there at 2 PM

March 6/09: Olga called to ask if painter was going back to do a second coat. Scheduled for March 9/09

March 24, 2009: Owner called to report that toilet is moving and that the door in bathroom and basement do not close properly.

Mar27/09:  Peter was here and tightened toilet.

Mar31/09:  homeowner called said that the door to the washroom and basement are not latching.  I sent Alex over here and he adjusted them/now okay.  Homeowner says there is a lot of paint touchups.

April 14, 2009: W/O 2620 to Marnoch to hoop up A/C Completed. Also service will have to go and fill in where pipes are coming in to house.

May6/09:  W/O to Aya Kitchen to replace/repair to cabinet in kitchen. Completed

May7/09:  homeowner called their smoke detector is going off for no reason at all/we sent Malcolm here he got it off but says when he tried to test it it isn’t working proper.  I sent w/o 2568 to Marnoch to check it. Completed

June2/09:  Peter was here to do 30 day list.  w/o 2737 to JP Decorating for paint touchups throughout/baseboards to be painted/exterior painting.

October 14, 2009: Service scheduled for Nov. 24/09